## Slide 1: Software Engineering & Project Project Management
Faculty of ECMS / School of Computer Science
Notes: This PowerPoint has been created for you to customise for your course. It can be used for your first lecture with students and uploaded to your MyUni course.
When you have finished customising the slides save as a PowerPoint Show ( .PPS)
Show students where they can access this PowerPoint in the MyUni course.

## Slide 2: Project Management
Lecture 2
Chapter 5, 25 (22, 23 in Edition 9)
in the course text book

## Slide 3: Outline
Project Management
Project Organization
Meetings
Communication
  Managing People
    key issues of team working, including team composition,
    team cohesiveness, team communications and team organization
Project Planning
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 4: Project Management
If there are many software engineers involved in a project, then their work must be coordinated and managed.
Primary job of project manager is to ensure job is done on time and within budget.
  Planning
    Documenting goals
    Developing a schedule
    Developing a budget
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 5: Project Management (cont.)
  acquisition of resources
    space
    computing resources
    materials
    human resources
      recruiting, hiring, training, rewarding, retaining, directing project members
  execution of plan
  monitoring progress
  report writing and presentations
Many of the technical aspects of SE (e.g., modularity) also apply to management (e.g., assign responsibility for different tasks to different groups or engineers).
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 6: Project Organisation
Any organization has both a formal and an informal structure. The informal structure is whatever communication patterns happen to evolve.
A successful group needs:
  A goal
  A division of labour
  A leader
The leader ensures that the group:
  Works effectively
  Has the resources it needs
  Is well-motivated
  Has few misunderstandings
  And the group meets its goals
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 7: Project Organisation (cont.)
A group needs both technical and administrative leadership, which it might get from different people.
Large software projects should not be tackled by a single large team
  Time spent in communication may exceed time spent programming.
  Team size should not exceed about 8.
  Break big projects down into sub problems
Small programming teams have a number of benefits:
  Minimized communication problems
  A team quality standard can be developed
  Team members work together more closely
  Egoless programming can be practised
  Team members get to know each others work.
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 8: Small Teams
For small groups of roughly equal ability, projects can be handled in a democratic manner.
  Members of the group divide the work among themselves
  Each person would be responsible for one or more subsystem of the project
  Code walkthroughs and design reviews would ensure that several members of the group understood the subsystem
  If any member left the group, there would be at least one person who could take over the work
Internal squabbles can still occur
  Democratic groups may need a leader to arbitrate over such disputes
  Which person is leader may vary from time to time
Different group members may be responsible for leading certain aspects of the project
  E.g. software validation leader, documentation leader, configuration management leader
  May be responsible for coordinating these activities and setting up the standard processes to be used
  DOES NOT mean they do all the work in the area they are coordinating
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 9: Peer Assessment
You are all required to conduct performance reviews or peer assessments for your fellow group members
Two kinds of peer assessments
  Weekly mini peer assessments
  Final peer assessments
Weekly peer assessments
  Do not affect your final grade
  Give the lecturers an indication of students who are struggling or not doing their share of work
  Give students some feedback on their performance
Final peer assessments
  Conducted at the end of the project
  Determines how the group mark will be split
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 10: Example Peer Assessment Tool
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 11: Example Peer Assessment Tool (cont.)
The Peer Review How-To Guide: https://www.lullabot.com/articles/the-peer-review-howto-guide
Notes: Click on the image to open the pull request

## Slide 12: Assessment Criteria
Weekly meetings
  Attendance
  Participation
  Feedback on other team members work
Quality of Work
  Produces work of high quality
  Supports the development of group quality culture
  Reviews other team members’ work
Task Allocation
  Completes allocated tasks
  Involved in task scheduling/planning
  Communicates progress
Leadership
  Engages in leadership role
  Coordinates tasks under their management
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 13: Meetings
Many people view meetings as unproductive interludes which take them away from their real work.
A successful meetings should have six characteristics:
  Clear purpose
  Stick to the purpose
  Agenda
  Time frame
  Participation
  Minutes
There are two major categories of meetings:
  Status meetings
  Action meetings
    Decision-making meetings
    Brainstorming sessions
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 14: Status Meetings
Bring participants up-to-date on other peoples portions of the project.
Participants:
  include those who need to make a report
  those that need to hear it.
A meeting is only necessary when those reporting the progress and those hearing it need to interact, or it is faster than writing a short status report and circulating it.
  Can this be handled better offline (e.g. via email)?
Agenda should include written reports from people on the work they are responsible for.
  New business should be kept to a minimum.
Status meetings are typically short - ten to fifteen minutes.
  So make sure everybody has read reports before meeting!
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 15: Brainstorming Sessions
Come up with a variety of possible solutions to a particular problem.
Participants:
  those with something to contribute
  includes junior staff and experienced designers.
Ideas one person suggests often inspire ideas in other people
Don’t throw an idea away too soon.
  They may have good properties you want to exploit or they may stimulate other ideas.
People have to be encouraged to put their ideas forward:
  Never dismiss or criticize a suggestion (until a separate evaluation phase later).
  Before stating a new idea of your own, restate what the previous speaker said to their satisfaction.
  Before stating a new idea of your own, find at least one good thing to state about the previous idea.
At the end of a brainstorming session, the ideas must be evaluated.
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 16: Decision Meetings
These meetings are fairly rare
  decision usually falls under one persons area of authority and there is no need to agree on something.
Sometimes a decision is not clear-cut and the decision maker wants suggestions or advice from those affected by the decision.
A common type of decision-making meeting involves choosing between several alternatives.
  Participants ought to be familiar with the alternatives before the meeting.
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 17: Communication
It is essential that you maintain regular communication between all members of the group
  Failure to do so effectively will inevitably lead to trouble!
Regular group meetings (at least weekly) are a must, particularly status meetings
  You should strive to have at least one meeting a week with all members present (even if it’s a short meeting)
  Action meetings and brainstorming meetings need not involve all group members
Other lines of communication are also essential
  Email
  Private bulletin board
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 18: Workload
You should be spending 12 hours per week on the course (at least)
Potentially you could spend a lot more
Need to use your time wisely
  Avoid long protracted meetings
  Think about what can be achieved in the available time
    You set the plan – you determine the goals
    Be realistic
    Revise your plan throughout the course
  Aim for quality over quantity
  Think about what process model best fits with your goals and resources
  Remember the documentation (SRS, SPMP, SDD) forms a large chunk of the marks
  Don’t underestimate how long it takes to integrate and test the system
  Start learning the tools early – while the workload is lighter
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 19: Time Distribution SEP 2007
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 20: Weekly Load (Average) SEP 2007
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 21: Project Planning
Project plan includes
  Intermediate goals (milestones)
  Tasks
  Resource allocation to tasks (people, equipment, cash,…)
  Risk management
    Identification
    Mitigation
    Control
This information is captured in the Software Project Management Plan (SPMP)
We have provided a template which you will need to use as the basis for your SPMP.
Start early !!
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 22: Milestones vs. Deliverables
Milestones are points in the schedule against which you can assess progress, for example, the handover of the system for testing.
Deliverables are work products that are delivered to the customer, e.g. a requirements document for the system.
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 23: The project management process
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 24: Schedule Representation
Graphical notations are normally used to illustrate the project schedule.
These show the project breakdown into tasks. Tasks should not be too small. They should take about a week or two.
Bar charts are the most commonly used representation for project schedules. They show the schedule as activities or resources against time.

## Slide 25: Tasks, durations, and dependencies
Task | Effort (person-days) | Duration (days) | Dependencies
T1 | 15 | 10 | 
T2 | 8 | 15 | 
T3 | 20 | 15 | T1 (M1)
T4 | 5 | 10 | 
T5 | 5 | 10 | T2, T4 (M3)
T6 | 10 | 5 | T1, T2 (M4)
T7 | 25 | 20 | T1 (M1)
T8 | 75 | 25 | T4 (M2)
T9 | 10 | 15 | T3, T6 (M5)
T10 | 20 | 15 | T7, T8 (M6)
T11 | 10 | 10 | T9 (M7)
T12 | 20 | 10 | T10, T11 (M8)
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 26: Activity bar chart
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 27: Staff allocation chart
Notes: General welcome and introduction to the lecturing and tutoring staff on the course

## Slide 28: Side Note: Estimates
YOW! 2016 Robert C. Martin - Effective Estimation (or: How not to Lie)
https://www.youtube.com/watch?v=eisuQefYw_o

## Slide 29: Relevance to your project
How are you going to plan and manage your project?
What tools will use to manage it?
How are you going to manage your team?
How are you going to manage your meetings, and communication between team members?
Motivation….
  Task-oriented
  Self-oriented
  Interaction-oriented